CSE 341 Final project Proposal

# General Info

Saleh Ntege, Aghadiaye Amayanvbo Ernest

FitTrack

Contents:

Contents

General Info	1

Application Info	2

What will the API do?	2

How will your API utilize a login system?	2

What database will you use?	2

How will the data be stored in your database?	2

How would a frontend be able to manage authentication state based on the data you provide?	2

What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?	2

What file structure and program architecture will you use for this project (how will you organize your node project)? Why?	2

What are potential stretch challenges that you could implement to go above and beyond?	2

API Endpoint Planning	2

Project Scheduling and Delegation	3

How will you divide up work in your team to ensure the following tasks all get completed?	3

Potential Risks and Risk Mitigation Techniques	4

What are the risks involved with you being able to finish this project in a timely manner?	4

How will you mitigate or overcome these risks?	4

# Application Info

## What will the API do?

FitTrack is a backend REST API for users to log their fitness journey. Authenticated users can record workouts (with sets, reps, and duration), log meals with nutritional breakdowns, define and track personal fitness goals, and follow structured workout programs. The API exposes full CRUD operations across all entities and is consumable by any frontend (web or mobile).

## How will your API utilize a login system?

We will use GitHub OAuth 2.0 via Passport.js with the passport-github2 strategy. The flow:

- User hits GET /auth/github → redirected to GitHub for consent.

- GitHub redirects back to GET /auth/github/callback with an authorization code.

- Passport exchanges the code for a profile, then finds-or-creates a User document keyed on the GitHub ID.

- An Express session is established (express-session + connect-mongo) and a session cookie is returned.

- All write routes (POST/PUT/DELETE) require an authenticated session — protected by an isAuthenticated middleware.

- GET /auth/logout destroys the session and clears the cookie.

## What database will you use?

MongoDB Atlas (cloud-hosted). We chose Mongo because the data is document-shaped (a workout naturally nests an array of exercises), the schema will evolve as we add features, and it integrates cleanly with Mongoose for validation. Atlas gives us a free shared cluster that connects to Render without infrastructure setup.

## How will the data be stored in your database?

Four collections, each modeled with Mongoose schemas that enforce types, required fields, and validation rules. The users collection has 8 fields (exceeding the 7-field requirement). All collections store ISO timestamps via Mongoose's timestamps: true option.

Collection schemas:

| Collection | Fields |
| --- | --- |
| users | _id, githubId, username, displayName, email, avatarUrl, weightKg, heightCm, createdAt, updatedAt (8 user-facing fields) |
| workouts | _id, userId, name, date, exercises[{name, sets, reps, weightKg}], durationMinutes, notes, createdAt |
| meals | _id, userId, name, mealType (breakfast/lunch/dinner/snack), calories, proteinG, carbsG, fatG, date, createdAt |
| goals | _id, userId, title, category (weight/strength/endurance/nutrition), targetValue, currentValue, unit, deadline, status, createdAt |

## How would a frontend be able to manage authentication state based on the data you provide?

The frontend manages auth state via two endpoints: GET /auth/status returns { authenticated: true/false, user: {...} } based on the session cookie, and GET /auth/logout ends the session. The browser handles cookies automatically (HTTPOnly, SameSite=Lax, Secure in production), so the frontend never touches the token directly. On app load the frontend hits /auth/status to hydrate its auth state; on a 401 from a protected route, it redirects the user to /auth/github.

## What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?

Sensitive data: user email, GitHub ID, and all user-owned records (workouts, meals, goals).

Security practices we'll demonstrate:

- Secrets in environment variables (.env, never committed); .env.example checked in as a template.

- HTTPS-only in production (Render terminates TLS automatically).

- HTTPOnly + Secure session cookies to block JS access and prevent XSS token theft.

- Helmet middleware for secure HTTP headers (CSP, X-Frame-Options, etc.).

- CORS configured with an explicit allowlist, not wildcard.

- Authorization checks on every protected route: a user can only read/edit/delete their own documents (enforced by matching req.user._id against the document's userId field).

- Input validation on POST/PUT via express-validator and Mongoose schema validators (type, required, min/max, enum).

- Rate limiting on auth endpoints via express-rate-limit to slow brute-force attempts.

## What file structure and program architecture will you use for this project (how will you organize your node project)? Why?

MVC-style layered architecture — each concern in its own folder so changes stay local and we can divide work cleanly between two teammates.

fittrack-api/

├── src/

│   ├── config/         # db.js, passport.js, swagger.js

│   ├── models/         # User.js, Workout.js, Meal.js, Goal.js

│   ├── controllers/    # one file per resource

│   ├── routes/         # one router per resource + auth.js

│   ├── middleware/     # isAuthenticated, errorHandler, validate

│   ├── validators/     # express-validator chains per resource

│   └── app.js          # Express app wiring

├── tests/              # Jest + Supertest, one file per resource

├── swagger.json        # generated OpenAPI spec

├── .env.example

├── server.js           # entry point

└── package.json

Why: separating routes from controllers from models means one teammate can stub a route while the other writes the controller, with the model as the shared contract. Middleware folder centralizes cross-cutting concerns (auth, errors, validation) so they aren't duplicated.

## What are potential stretch challenges that you could implement to go above and beyond?

- Weekly summary endpoint that aggregates total calories, protein, and workout minutes for a date range using MongoDB's aggregation pipeline.

- CSV export of a user's workouts and meals.

- Image upload for workout progress photos (Multer + Cloudinary).

- Goal-progress auto-calculation: trigger an update to a goal's currentValue whenever a related workout or meal is logged.

- A minimal React frontend that consumes the API to prove the contract works end-to-end.

# API Endpoint Planning

For this section, you’ll plan out what API endpoints you’ll need for your project.
Authenticated routes are marked 🔒. All write routes return 401 if unauthenticated, 403 if the document doesn't belong to the user.

auth

- GET /auth/github — initiate GitHub OAuth flow

- GET /auth/github/callback — OAuth callback handler

- GET /auth/status — return current session user or { authenticated: false }

- GET /auth/logout — end session and clear cookie

users

- GET /users — list all users (public profile fields)

- GET /users/findByUsername — find user by ?username= query

- GET /users/{userId} — get one user by ID (public profile)

- GET /users/me — 🔒 get current user's full profile

- PUT /users/me — 🔒 update own profile (displayName, weightKg, heightCm)

- POST /users/me/avatar — 🔒 upload or replace profile avatar

- DELETE /users/me — 🔒 delete own account and cascade owned data

workouts

- POST /workouts — 🔒 create a workout

- PUT /workouts — 🔒 update a workout (id in body)

- GET /workouts — 🔒 list current user's workouts

- GET /workouts/findByDateRange — 🔒 filter by ?from=&to=

- GET /workouts/findByName — 🔒 filter by ?name= (partial match)

- GET /workouts/{workoutId} — 🔒 get one workout

- POST /workouts/{workoutId} — 🔒 update a workout by ID (form fields)

- DELETE /workouts/{workoutId} — 🔒 delete a workout

- POST /workouts/{workoutId}/exercises — 🔒 append an exercise to a workout

- DELETE /workouts/{workoutId}/exercises/{exerciseId} — 🔒 remove a single exercise

meals

- POST /meals — 🔒 log a new meal

- PUT /meals — 🔒 update a meal (id in body)

- GET /meals — 🔒 list current user's meals

- GET /meals/findByDate — 🔒 filter by ?date=YYYY-MM-DD

- GET /meals/findByType — 🔒 filter by ?mealType=breakfast|lunch|dinner|snack

- GET /meals/dailySummary — 🔒 daily calorie + macro totals (?date=YYYY-MM-DD)

- GET /meals/{mealId} — 🔒 get one meal

- POST /meals/{mealId} — 🔒 update a meal by ID

- DELETE /meals/{mealId} — 🔒 delete a meal

goals

- POST /goals — 🔒 create a goal

- PUT /goals — 🔒 update a goal (id in body)

- GET /goals — 🔒 list current user's goals

- GET /goals/findByStatus — 🔒 filter by ?status=active|completed|abandoned

- GET /goals/findByCategory — 🔒 filter by ?category=weight|strength|endurance|nutrition

- GET /goals/{goalId} — 🔒 get one goal

- POST /goals/{goalId} — 🔒 update a goal by ID

- POST /goals/{goalId}/progress — 🔒 increment currentValue toward target

- DELETE /goals/{goalId} — 🔒 delete a goal

docs

- GET /api-docs — Swagger UI for the full OpenAPI spec

# Project Scheduling and Delegation

Plan out what tasks will get completed with each lesson remaining in the semester (Only edit highlighted text).

| Week 04 Tasks | Project Proposal |
| --- | --- |
| Week 05 Tasks | - Create Git Repo - Push to Heroku - API DOCUMENTATION is complete and available at route ‘/api-docs’ - Create shared GitHub repo + protected main branch. - Scaffold Node/Express project, connect to MongoDB Atlas. - Define all four Mongoose models with validation. - Build initial GET routes for all collections. - Write the full Swagger/OpenAPI spec covering every planned endpoint. - Deploy to Render with /api-docs publicly accessible |
| Week 06 Tasks | - Implement GitHub OAuth flow end-to-end with sessions. - Add isAuthenticated middleware + ownership checks. - Implement POST, PUT, DELETE for all collections. - Add express-validator validation chains on every write route. - Centralized error handler covering 400/401/403/404/500. - Re-deploy and verify protected routes on Render . |
| Week 07 Tasks | - Write unit tests for every GET route (Jest + Supertest). - Polish Swagger docs — examples, response schemas, auth indicators. - Final QA pass on Render deployment. - Record 5–8 minute YouTube demo video as a team. - Each member documents their two individual contributions. - Submit GitHub repo + Render link + YouTube link in Canvas. |

## How will you divide up work in your team to ensure the following tasks all get completed?

- HTTP GET, GET (all, single)Ernest will Work on this why saleh will review

- HTTP POST Ernest will Work on this why saleh will review

- HTTP PUT Ernest will Work on this why saleh will review

- HTTP DELETE Ernest will Work on this why saleh will review

- Node.js project creation Ernest will Work on this why saleh will review

- Create git repo and share with group. Ernest will Work on this why saleh will review

- MongoDB setup Ernest will Work on this why saleh will review

- API Swagger documentation for all API routes. saleh will Work on this why Ernest will review

- Video presentation of node project, all routes functioning, mongoDB data being modified, and API documentation. Both of us

# Potential Risks and Risk Mitigation Techniques

## What are the risks involved with you being able to finish this project in a timely manner?

- Time-zone or schedule conflicts make synchronous pair-debugging hard.

- OAuth integration is notoriously finicky — callback URLs, session storage, and CORS each have their own failure modes.

- Render free tier cold-starts can break unit tests that hit the deployed URL, or look like broken endpoints during the demo.

- Merge conflicts when two people touch the same shared files (app.js, routes/index.js).

- One teammate falling behind shifts the entire critical path — there's no third person to absorb the slack.

- Scope creep from stretch features pulling time away from the required rubric items.

## How will you mitigate or overcome these risks?

- Two fixed sync points per week (e.g., Tue + Sat) plus async daily updates on a shared chat.

- Tackle OAuth in Week 05 (not Week 06) so we have buffer time if it goes sideways.

- Run tests against localhost, not the Render URL. Hit the Render app with a keep-alive ping before the demo recording.

- Keep PRs small and feature-scoped. Use a clear branch naming convention (feat/workouts-post, fix/auth-callback).

- Required rubric tasks ship first; stretch features are only attempted after the rubric is fully green.

- Push to GitHub at the end of every work session — never let local work sit overnight.